Date: 9/5/19

1. Project Members:

* *Saurav Chatterjee*
* *Brian Zhang*
* *Zachary Stephens*

1. Accomplishments for the week -- and which team members participated/contributed

* *Researched about OSI model and how that could tie in with the potential diagram/solutions - Saurav Chatterjee*
* *Researched Pythonic models of data visualization including Tkinter - Zachary Stephens*
* *Looked at pre-existing models to see how other companies are structured – Brian Zhang*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *Plan out how OSI model correlates with the current BOF infrastructure after meeting on Sept 6 with Mr. Karafotis - Saurav Chatterjee - 9/12/19*
* *Begin preprocessing the data provided by the client to be used in the model OR develop a plan to generate testable data (Pending the volume of test data provided by the client) - Zachary Stephens - 9/12/19 OR 9/19/19*
* *Design a very rough framework of the BofA Infrastructure to have something to reference to – Brian Zhang – 9/12/19*

1. List of issues, problems, or concern(s)

* *Concern – Figuring out all the KPI measurables for the different sectors in the infrastructure. Saurav is accountable.*
* *Concern - determining the potential need to communicate through a database. If necessary, we may have to shift the schedule to accommodate setting up the database. Zachary is accountable.*
* *Concern – I think I still lack sufficient knowledge of the project (will be more clear after meeting with our sponsor). I believe there will be trouble testing our infrastructure to see if it is accurate.*