## Slide 1: Weekly Update
Late To the Party Team
Brian Zhang, Saurav Chatterjee, Zachary Stephens
Faculty Advisor: John Leonard
Sponsor: Michael Karafotis
02/10/2020

## Slide 2: Goals for the past week
Have fully cleaned data
  Removed features we didn’t need
  Removed rows which were incomplete
Embed the JS models
  Did not complete
Restructure database to match cleaned data
  Wrote script to convert .xlsx input into JSON
    Creates table of unique nodes
    Creates table of unique edges (relationships)

## Slide 3: Things We’ve Accomplished
We’ve written code to condense the data

## Slide 4: Things we are working on now
Embedding our JavaScript into our dashboard
Making the dashboard more accessible
  Scroll bars horizontally for each layer
  Multiple viewing panes (or for tabs, one for the model, and one for info)
  A search bar to search nodes
  Zoom features
Redesigning and rebuilding our database
  Testing accessibility of data from dashboard

## Slide 5: Goals for the next week
Meet with Bank on Friday 14th for updates
Embed the JS models
  Scroll bars on home of dash
  Force Diagram
  Sankey
Populate and test database
  Can’t be tested effectively until we can implement at least one model
  May still need to add weights artificially to the relationships