## Slide 1: Weekly Update
Late To the Party Team
Brian Zhang, Saurav Chatterjee, Zachary Stephens
Faculty Advisor: John Leonard
Sponsor: Michael Karafotis
11/04/2019

## Slide 2: Goals for this Week
Explore the uses of other D3 diagrams
Determine tools to use for prototype/final project
  Definitely lean away from Neo4J
  Lean into Force-Directed Graphs
Finalize requirements documentation

## Slide 3: Accomplishments/Challenges Encountered
Accomplishments:
Found lots of resources for Force-Directed Graphs on Observable
Challenges:
Lots of resources using different pieces means we have to decipher a lot of different sources of code and bring them together into one product
Neo4j is currently on hold. Decided it’s best to focus on D3 and node for right now

## Slide 4: Goals for Next Week
Work more with Observable resources to manipulate D3 more effectively
  Produce model with named nodes, clickable nodes, named node paths, and KPI presentation all at once
Rewrite our node data in Javascript (as opposed to Cypher)
Confirm new direction and use cases with sponsor (hopefully on Friday)

## Slide 5: Key updates
Our current fork (with pie-graph nodes)
https://observablehq.com/@stephenszc/force-directed-graph-with-colored-node-borders
Code we want to fork or manipulate:
https://observablehq.com/@xianwu/clickable-force-directed-graph-network-graph
https://observablehq.com/@artyomtrityak/3d-force-graph-nodes-clicks-and-selection
https://observablehq.com/@garciaguillermoa/force-directed-graph-with-colored-node-borders