## Slide 1: Weekly Update
Late To the Party Team
Brian Zhang, Saurav Chatterjee, Zachary Stephens
Faculty Advisor: John Leonard
Sponsor: Michael Karafotis
11/11/2019

## Slide 2: Meeting Overview
Meeting last Friday ( 11/8) with Michael Karafotis (sponsor) and Harvey Summers (subject matter expert)
Discussed the scope of the project (major changes):
Different views at different levels for the visualization
Possibly create a simulator that would be used for testing different durations of active and inactive nodes.
These changes mean that our current idea of a split visualization would need to transition into multiple graphs/visualizations.
Receiving fake data from Harvey soon (this week).

## Slide 3: Goals for this Week
Make user stories for different features and views for the application
  This will aid in creating restrictions for users
Confirm new user stories with sponsor
Transform random data to use with graph

## Slide 4: Accomplishments/Challenges Encountered
Accomplishments:
We were able to combine most of the parts we wanted into a single model
We converted our current data from Cypher to JS
We presented our current model to the sponsor
Project proposal approved by sponsor.
Challenges:
Sponsor wants this model to be rotational and have multiple views for different visualizations

## Slide 5: Goals for Next Week
Apply a rotational aspect to the model
Design and create a small database and have Observable call that data into the force diagram

## Slide 6: Key updates
Our current fork (brief demo)
https://observablehq.com/@stephenszc/clickable-force-directed-graph-network-graph
Code we want to fork or manipulate:
https://observablehq.com/@artyomtrityak/3d-force-graph-nodes-clicks-and-selection (for the 3d rotational aspect)